# Enterprise Agentic AI Platform – Full Implementation Plan

Version: 1.0 (Freelancer → Enterprise-ready delivery)

This document defines the complete, end‑to‑end implementation blueprint for building a production‑grade, multi‑modal, RAG‑powered, tool‑using, autonomous agent platform with ticket automation, voice workflows, governance, and observability.

The goal: build a Private Enterprise Operations Agent (not a chatbot).

## 0. Guiding Principles

- Pure code (no LangChain / LangGraph dependency)

- Vendor‑agnostic LLM routing

- API‑driven integrations only

- Human‑in‑the‑loop for high‑risk actions

- Strict tenant isolation

- Observability first

- Fail‑safe defaults

- Local‑first, cloud optional

## 1. High-Level Architecture

[ UI / Clients ]
      |
      v
[ FastAPI Gateway ]
      |
      v
[ Input Normalization Layer ]  <--- text / audio / image / files
      |
      v
[ Prompt Rewriter ]
      |
      v
[ Planner (LLM) ]
      |
      v
[ Agent Executor Loop ]
   |        |        |
   v        v        v
Retriever  Tools   Web Search
   |
   v
[ Knowledge Fusion ]
      |
      v
[ Answer Synthesizer ]
      |
      v
[ Actions: tickets / email / voice / booking ]
      |
      v
[ Memory + Observability + Governance ]

## 2. Core Technology Stack

### Backend

- Python 3.10+

- FastAPI

- Uvicorn

- Pydantic

### Async / Background

- asyncio

- httpx

- Celery + Redis

### Databases

- PostgreSQL (structured memory + governance)

- Redis (working memory + workflow state)

- Vector DB: Qdrant OR DuckDB+FAISS

## 3. Phase 1 – Knowledge Ingestion (Crawler + Uploads)

### Features

- URL crawling

- robots.txt compliance

- JS rendering (optional)

- PDF / DOCX / TXT ingestion

- Chunking + embeddings

### Stack

- httpx

- BeautifulSoup4

- trafilatura / readability-lxml

- Playwright (optional)

- PyMuPDF

- python-docx

- nltk / custom chunker

- sentence-transformers (all-MiniLM-L6-v2)

### Output

Vector chunks with metadata:

{text, source, workspace_id, scope(primary|secondary), timestamp}

Primary KB = crawler Secondary KB = user uploads

## 4. Phase 2 – Multi-Modal Intake

### Features

- Text input

- Audio input

- Screenshot/image input

- File uploads

### Stack

- whisper.cpp (speech → text)

- Tesseract / PaddleOCR (images)

- BLIP (optional captioning)

All modalities normalize to TEXT before entering agent.

## 5. Phase 3 – Prompt Rewriter

Mini LLM call converting raw user input into structured intent:

{ intent, constraints, desired_output }

Purpose: stabilize planning.

## 6. Phase 4 – Vendor-Agnostic LLM Router

Unified interface:

class LLMProvider:
  generate()
  embed()

Routing by API key prefix + task type.

Local fallback via Ollama.

Tasks routed: - rewrite - planning - reasoning - summarization

## 7. Phase 5 – Agent Planner + Executor

### Planner

LLM outputs JSON plan:

{ steps: [...] }

### Executor

Python loop executes tools sequentially.

Tools: - retriever - ticket adapters - email - voice - web search

## 8. Phase 6 – Ticketing Integrations

Each provider implemented as adapter:

create_ticket()
get_ticket()
update_ticket()
add_comment()
search()

OAuth credentials stored per workspace.

## 9. Phase 7 – Hybrid Retrieval

Query order: 1. PostgreSQL (tickets / conversations) 2. Vector DB (semantic KB)

Merged context passed to LLM.

## 10. Phase 8 – Web Search

Self-hosted search (SearxNG or DuckDuckGo HTML scrape).

Results embedded temporarily.

## 11. Phase 9 – Memory System

### Working Memory

Redis (session scoped)

### Episodic Memory

PostgreSQL - conversations - events

### Semantic Memory

Vector DB - docs - summaries

Nightly summarization converts episodic → semantic.

## 12. Phase 10 – Autonomous Workflow Engine

Event-driven state machine:

Ticket webhook → Agent → Plan → Act → Wait → Resume → Close

Stored in Redis + PostgreSQL.

Supports: - email - voice calls - booking execution - ticket closure

## 13. Phase 11 – Observability

Every step emits telemetry:

- planner output

- tool calls

- latency

- token usage

- failures

Stack: - OpenTelemetry - Prometheus - Grafana

Purpose: replay any agent run.

## 14. Phase 12 – Governance Layer (Enterprise Critical)

### RBAC

Roles: - admin - supervisor - CSC - auditor - agent

Permissions enforced on: - tools - tickets - voice - bookings

### Human Approval Gates

High-risk actions require approval: - payments - bookings - refunds

Flow: Agent proposes → human approves → agent executes

### Cost Controls

Per workspace: - token limits - tool call quotas - voice minutes

### Security

- encrypted secrets

- tenant isolation on every query

- per-workspace vector namespaces

### Failure Handling

- retries

- queues

- graceful degradation

- local LLM fallback

## 15. Phase 13 – Feedback Loop

Store:

(prompt, answer, rating)

Used to tune: - retrieval weights - prompts

No model retraining initially.

## 16. Deployment

- Docker

- Docker Compose

- VPS

Optional later: - Kubernetes

# FINAL SUMMARY TABLE

| Phase | Features | Tech Stack | Free | Paid (Optional) | Fallback |
| --- | --- | --- | --- | --- | --- |
| Ingestion | Crawler + uploads | httpx, BS4, PyMuPDF | Yes | None | Manual upload |
| Embeddings | Vectorization | sentence-transformers | Yes | OpenAI embeddings | Local only |
| Vector DB | Semantic memory | Qdrant / FAISS | Yes | Pinecone | DuckDB |
| Audio | Speech → text | whisper.cpp | Yes | Cloud STT | Local |
| OCR | Images → text | Tesseract | Yes | Cloud Vision | Local |
| LLM | Reasoning | Ollama | Yes | OpenAI / Gemini / Claude | Ollama |
| Planner | Task planning | Same LLM | Yes | GPT-4 | Ollama |
| Tickets | CRUD | httpx adapters | Yes | Jira APIs | Manual |
| Email | Customer contact | SMTP | Yes | SendGrid | SMTP |
| Voice | Calls | Twilio | No | Twilio | Email |
| Memory | Chat + events | PostgreSQL | Yes | Managed DB | Local |
| Workflow | State machine | Redis + Celery | Yes | Temporal | Redis |
| Observability | Metrics | Prometheus/Grafana | Yes | Datadog | Logs |
| Governance | RBAC + approvals | PostgreSQL | Yes | Auth0 | Local |

## Estimated Monthly Cost (after demo)

Local-only demo: ~$0

Production (light usage): - LLM APIs: $50–150 - Voice: $20–50 - VPS: $20

Total: ~$100–200/month

Scales with usage.

# Final Statement

After implementing all phases, this system becomes a full Enterprise Autonomous Operations Platform with:

- Knowledge (RAG)

- Memory

- Reasoning

- Tools

- Workflow

- Governance

- Observability

No assumptions are left to the LLM. All logic is explicit.

This document is authoritative and must be followed exactly by any automated IDE or agent building this system.